Ideation Phase

Brainstorming and Idea Prioritization

| Date | 28 September 2026 |
| --- | --- |
| Team ID | SWTID-2026-8108 |
| Project Name | AI FAQ Assistant |
| Maximum Marks | 4 Marks |

Selected Problem

Customer support teams spend too much time answering recurring questions and maintaining inconsistent FAQ content. They need a secure way to create, search, update, and publish accurate answers with AI assistance.

Step 1 Team Gathering and Problem Focus

| Activity | Project Decision |
| --- | --- |
| Primary users | Support operations manager, content creator, authenticated user, and public visitor. |
| Problem focus | Reduce repetitive support effort while keeping FAQ ownership and content changes secure. |
| Constraints | Only the FAQ creator can update or delete a record; protected routes use JWT authentication. |

Step 2 Brainstormed Ideas

| No. | Idea | How it helps the AI FAQ Assistant |
| --- | --- | --- |
| 1 | AI answer generator | Creates a concise draft answer for a user question using Gemini. |
| 2 | AI FAQ pair generator | Generates a structured question and answer pair from a topic, ready for review before saving. |
| 3 | Keyword FAQ search | Finds matching questions, answers, and categories quickly through one search endpoint. |
| 4 | Secure FAQ ownership | Lets each creator manage only their own FAQs through JWT-based authorization. |
| 5 | Category validation | Keeps FAQs organized in the supported Technology, Education, Health, Banking, and General categories. |
| 6 | Postman collection | Provides repeatable API testing for authentication, FAQ CRUD, search, and AI routes. |

Step 3 Idea Prioritization

| Idea | User impact | Effort | Priority | Reason |
| --- | --- | --- | --- | --- |
| Secure authentication and ownership | High | Medium | Must have | Protects personal FAQ records and private API actions. |
| FAQ CRUD and category validation | High | Medium | Must have | Forms the dependable content-management foundation. |
| Keyword search | High | Low | Must have | Helps users find relevant existing answers quickly. |
| AI FAQ pair generator | High | Medium | Should have | Speeds up the first draft of new FAQ content. |
| AI answer generator | Medium | Medium | Should have | Supports one-off questions without requiring a saved FAQ. |
| Advanced analytics dashboard | Medium | High | Could have | Useful later, but outside the current backend scope. |

Prioritized Outcome

The selected minimum viable product is a secure REST API with user registration and login, creator-owned FAQ CRUD operations, category validation, public FAQ retrieval and keyword search, plus protected Gemini-powered answer and FAQ generation.