Project Planning Phase

AI FAQ Assistant Project Planning Product Backlog Sprint Planning Stories and Story Points

| Date | 28 September 2026 |
| --- | --- |
| Team ID | SWTID-2026-8108 |
| Project Name | AI FAQ Assistant |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

The product backlog and sprint schedule below plan the AI FAQ Assistant API development work.

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Project setup and database | USN-1 | As a developer, I can configure the Express server, environment variables, and MongoDB connection so the API can start reliably. | 3 | High |  |
| Sprint-1 | User authentication | USN-2 | As a user, I can register with my name, email, and password so I can create an account. | 3 | High |  |
| Sprint-1 | User authentication | USN-3 | As a registered user, I can log in and receive a JWT token so I can access protected routes. | 2 | High |  |
| Sprint-1 | Security | USN-4 | As an authenticated user, I can access my profile through a protected route so my account information is secure. | 2 | High |  |
| Sprint-1 | FAQ management | USN-5 | As an authenticated user, I can create an FAQ with a question, answer, and category. | 3 | High |  |
| Sprint-2 | FAQ management | USN-6 | As a public user, I can view all FAQs and retrieve a FAQ by ID. | 2 | High |  |
| Sprint-2 | FAQ management | USN-7 | As an FAQ creator, I can update or delete only my own FAQ record. | 3 | High |  |
| Sprint-2 | FAQ search | USN-8 | As a public user, I can search FAQs by keyword across question, answer, and category fields. | 2 | Medium |  |
| Sprint-2 | AI services | USN-9 | As an authenticated user, I can generate an answer and a structured FAQ pair using Google Gemini. | 3 | High |  |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 13 | 5 Days | 28 Sep 2026 | 02 Oct 2026 | Planned | Planned |
| Sprint-2 | 13 | 5 Days | 05 Oct 2026 | 09 Oct 2026 | Planned | Planned |

Velocity:

The planned sprint duration is 5 working days. The proposed team velocity is 13 story points per sprint, giving an average planned velocity of approximately 2.6 story points per day.

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.